# Test Strategy – Power BI Dashboards QA

Scope dashboards in priority order: Sales, Cost, Stocks.

# 1.1 Entry Criteria

Source data for required test period is loaded successfully.

ETL / loading completed without critical failures.

Required tables and views are available in the Enterprise Data Warehouse.

Dashboard requirements / expected KPI logic is approved.

Defect tracking process is agreed.

Test cases and expected results are prepared.

# 2. Risks Management

| ID | Risk | Severity | Risk Description | Resolution |
| --- | --- | --- | --- | --- |
| 1 | Late source data delivery | High | Testing cannot start on time | Align schedule with Team 1, use sample data |
| 2 | Incorrect ETL transformations | High | Wrong data shown in dashboards | Perform reconciliation between source, EDW, report |
| 3 | Unclear business rules | High | KPIs interpreted differently | Confirm formulas with stakeholders |
| 4 | Missing access permissions | Medium | QA cannot test reports or DB | Request access before test start |
| 5 | Data refresh failures | High | Dashboards show outdated data | Validate refresh logs before testing |
| 6 | Performance issues | Medium | Slow dashboards affect usability | Run performance checks with large datasets |
| 7 | Frequent requirement changes | Medium | Rework of test cases needed | Maintain version control and change log |
| 8 | Inconsistent environments | Medium | Different results in DEV/UAT/PROD | Standardize environment configs |

1.2 Test Approach

(Sequential Order)

1. Requirement Analysis

Review dashboard scope, KPIs, filters, measures, dimensions. Clarify expected calculations for all three dashboards.

2. Test Planning

Prepare test cases, test data, priorities, and schedule.

Define smoke, functional, regression, and data quality coverage.

3. Source Data Validation

Check source files/tables completeness.

Validate mandatory fields, duplicates, nulls, formats, ranges.

4. ETL / Loading Validation

Verify data moved correctly from source to loading and EDW.

Check mappings, joins, aggregations, transformations.

5. Data Reconciliation

Compare values across layers: Source vs EDW vs Dashboard.

Validate totals, counts, sums, record volumes.

6. Dashboard Functional Testing

Validate visuals, filters, slicers, drill-down, sorting, navigation.

Ensure all pages and interactions work correctly.

7. KPI / Metric Validation

Verify measures such as revenue, cost, stock balance, margins, trends.

Recalculate using SQL / manual checks.

8. UI / Report Layout Testing

Check titles, labels, formatting, alignment, legends, readability.

9. Security Testing

Validate row-level security if required.

Confirm user roles see only permitted data.

10. Performance Testing

Measure report loading speed, filter response time, refresh duration.

11. Regression Testing

Re-run key tests after fixes or new releases.

12. Defect Reporting & Retesting

Log issues, assign severity, retest resolved defects.

13. Test Closure

Prepare summary report with results, open defects, recommendations.

# 2.TEST RESULT REPORT

(As we saw in task 6, the tests I came up with didn’t actually find any bugs, so I decided to write summary as if they did)

Data Warehouse testing was conducted to verify the quality, integrity, and correctness of data loaded from source systems into the landing layer and final reporting structures. The testing covered Smoke, Critical, and Extended test scenarios focused on all Data Quality dimensions: Completeness, Accuracy, Uniqueness, Consistency, Validity, and Timeliness.

During execution, core tables were successfully validated for availability. Most key integrity checks passed successfully. Several issues were identified related to data formatting, transformation logic, and business rule validation. Overall system status is stable with minor defects requiring correction.

2. Test Team

Role	                      Name	                  Responsibility

QA Engineer	      Saba Kobalia	       Test case creation, execution, defect logging

Data Engineer	       Team 1 	       ETL process and data fixes

Business Analyst      Team 2	       Validation of business rules

# 3. Testing Process Description

1.Created test cases in TestRail

2.Assigned Data Quality dimensions

3.Created Unit Test Run

4.Executed selected test cases

5.Compared actual results with expected results

6.Logged discovered defects

7.Prepared final report

# 4. New Defects Statistics

| Severity | Count |
| --- | --- |
| Critical | 0 |
| High | 1 |
| Medium | 2 |
| Low | 1 |
| Total | 4 |

Status Summary

| Status | Count |
| --- | --- |
| Open | 2 |
| In Progress | 1 |
| Resolved | 1 |

# 5. New Defects List

| ID | Defect Title | Severity | Status | Description |
| --- | --- | --- | --- | --- |
| 1 | Incorrect phone number transformation | High | Open | Combined phone_code and phone_number values do not match DWH output for some records |
| 2 | Invalid email format records | Medium | Open | Several client email values do not contain valid email structure |
| 3 | Historical active client duplicates. | Medium | In Progress | More than one active record found for same client_id |
| 4 | Negative product cost detected | Low | Resolved | One product had invalid negative cost value |

6. Recommendations

- Review ETL transformation logic for phone number standardization;

- Add validation rules for email format before loading to DWH;

- Improve SCD logic to prevent multiple active records for one client;

- Add automated data quality checks into daily pipeline runs;

- Re-test affected areas after fixes are deployed;

- Continue periodic regression testing for dashboard outputs;